# TODO: K Hotels Evolution

> Work to make Fussion serve K Hotels on top of capabilities it already has. > > Framing rule: evolve, do not rewrite. No reversal of ADR-001, no runtime agent loop, > no new tool protocol, no import of `app/agents/` into `app/runtime/`. Every item below is > additive and sits on an existing seam. > > Companions: `TODO-DEMO-READINESS.md` (embeddings, agent API, frontend slices) and > `TODO-INTEGRATION.md` (the L0–L6 build plan — see §4 for what this document removes).

---

# 1. The decision: no runtime agent loop

ADR-002 is reframed. It is no longer "should the runtime get a bounded agent loop." It becomes a short record of why it does not need one.

The reasoning, for whoever picks this up cold:

The K Hotels design is human-in-the-loop by default — the Approvals tab exists so staff

review before anything is sent. The agent therefore *retrieves and drafts*; staff act.

An approval pause is a state machine on a turn, not an agent loop. It needs no

`AgentDefinition`, no `AgentRun`, no harness.

The 15-minute idle → conversion analysis is deterministic. Running it behind an LLM

loop would be strictly worse.

The runtime structurally cannot loop today anyway: `ModelRequest`/`ModelMessage` in

`app/llm/base.py` carry no tools field. Tool-calling lives only in `app/llm/adapters/pydantic_ai_runner.py`, behind `AgentRunner`, which is the engineering path.

Trigger that would revive the question: when the assistant must *decide what to do after observing a tool result* — verify a quote against live availability, re-query when retrieval grounds poorly, or chain steps where step 2's parameters derive from step 1's output.

Note this is not the same as sequential tool calls within one turn, which every provider already supports and which need no loop.

Action: write `docs/architecture/ADR-002-runtime-loop-not-required.md`. Short. Its job is to stop the question being re-opened, and to name the trigger above.

---

# 2. Capability map — what already exists

| K Hotels need | Already built | Where | Delta |
| --- | --- | --- | --- |
| Per-org behaviour and policy | `Assistant.system_instructions`, read live as `tenant_instructions` | `app/runtime/assistant.py:101` | zero |
| Track a guest over time | `VisitorSession` → `Conversation` → `Message` | `app/models/conversation.py` | zero |
| Grounded answers with citations | `Message.citations` (JSON), persisted per reply | `app/models/conversation.py:150` | zero |
| Per-org isolation | Rate limits at IP / integration / organization tiers | `app/runtime/chat.py:_prepare_turn` | zero |
| Per-org spend caps | `ModelGateway` budget enforcement | `app/llm/gateway.py` | zero |
| Tenant knowledge base | `KnowledgeBase` per project, org-scoped | `app/models/knowledge.py` | zero — real embeddings now live |
| Staff-configurable assistant | `welcome_message`, `starter_prompt`, brand colours, position, `is_enabled` | `app/models/assistant.py` | zero |
| Reply provenance | `assistant_version` + `prompt_hash` per message | `app/models/conversation.py:162` | zero |
| Async job infrastructure | ARQ worker + task queue | `app/jobs/` | zero |

The five-step prototype model maps onto these directly: Receive → `VisitorSession`; Understand → retrieval; Respond → `system_instructions` + gateway + citations; Escalate → staff view of existing conversations; Follow up → the one real gap (K4).

---

# 3. Work items

Ordered by dependency. K1 and K2 complete — K3 is next (first real code).

### K1 — Wire `MODEL_API_KEY` · ✅ DONE 2026-10-11

The same Gemini key used for embeddings also serves `gemini-2.5-flash`, so no second credential was needed. `backend/.env` now sets `MODEL_PROVIDER=gemini`, `MODEL_API_KEY`, `MODEL_ID=gemini-2.5-flash`, `MODEL_ALLOWED_IDS=["gemini-2.5-flash"]`. The startup line `No model provider configured; public chat will return 503` is gone.

Verified end to end via `POST /api/v1/public/chat`:

| Probe | Result |
| --- | --- |
| "staying with you next month… what would that cost?" | Correctly refused — KB holds Panthacloud pricing, not hotel pricing — and cited what it does have |
| Follow-up in same session: "the three plans you just mentioned?" | Recalled turn 1 correctly, cited all three with scores |
| "Does Panthacloud support real-time streaming, how does it avoid leaking styles?" | Answered from retrieval, top citation 0.6488 |
| "What's the capital of France?" | Correctly refused, no fabrication |
| "Can you book me a table at 7pm for four?" | Correctly refused, offered front desk per tenant instructions |

Dev bootstrap this required (repeat on any fresh database):

org → project (`panthacloud-frontend`) → knowledge base → seeded document

a `WebsiteIntegration` row, to get a `public_key`

an `AllowedOrigin` row (`http://localhost:3000`, `is_verified=true`) — **without it

`/public/chat` returns 403 "Unknown client key or unregistered origin"**

an `Assistant` row with `system_instructions` — the tenant-policy seam from §2

Minor tuning note: refusals still return low-scoring citations (0.42–0.47) even though the model correctly ignores them. The runtime's internal retrieval threshold could be raised so citations are suppressed on refusal. Cosmetic; the behaviour is already correct.

### K2 — Write ADR-002 · ✅ DONE 2026-10-11

Written as `docs/architecture/ADR-002-no-runtime-agent-loop.md`. Records the decision, the alternatives, and the revisit trigger. Cross-referenced from ADR-001 §4 and `CLAUDE.md` §5, both of which are upheld, not amended — no import rule was relaxed.

### K3 — Session-outcome state · ~2h

Migration `0031`. Add to `VisitorSession`: last-inbound timestamp, analysed flag, outcome (`converted` / `not_converted` / `None`). Prototype rule: `lastSeen` = when inbound stopped; at 15 min idle classify. Done when: the migration applies and a session can be marked analysed.

### K4 — 15-minute idle analyser · ~1 day

`app/jobs/tasks.py` + a delayed/cron job on the existing ARQ worker (there is no scheduler configured today — this is the new part). Deterministic, no LLM.

Emits the prototype's outcome model: `+ Converted` ⇒ Success; `− Not converted` ⇒ Follow-up sent. Feeds the Follow-up list badge (grey when no new, amber when new).

Done when: a session idle past 15 minutes is classified without human action.

### K5 — Approval / draft state · ~1 day

New table for outbound actions awaiting staff review: the drafted reply, its source citation, and states (pending → approved → sent / rejected / escalated). Reuse the `ApprovedPlan` idea from `app/tools/gateway.py` as the shape, but as a plain state machine.

Done when: a drafted reply can be held, approved, and sent — with the guest never seeing an unapproved message.

### K6 — Staff UI: Approvals + Follow-up tabs · ~2–3 days

On existing Studio patterns (`src/components/shell/`, nav items, existing data hooks). Session ID first; columns ending Conversion › Status › Feedback. Row click opens a right-anchored detail modal.

The standalone HTML prototype at `frontend/khotels-prototype/khotels-guest-desk.html` is the reference for layout and behaviour.

### K7 — Runtime evals · ~1 day

Closes gap #5 from the architecture assessment: `app/evals/` covers only `website_analyst` today. Add a case type for the runtime assistant — grounding and citation accuracy, refusal when retrieval is weak, and adherence to per-tenant `system_instructions`.

---

# 4. What this removes from `TODO-INTEGRATION.md`

The L0–L6 plan was written assuming a runtime agent loop. On this framing:

| Level | Change |
| --- | --- |
| L0 Platform core (runtime loop + tool registry) | Largely evaporates — no loop |
| L1 `OrgAgentPolicy` | Shrinks hard — `system_instructions` + existing rate limits + existing budgets already are most of it. Becomes a thin bounds object, not a new model |
| L3 Shared runtime agent (lead-capture write, escalation path) | Largely evaporates — with staff approving, staff take the lead |
| L2 Colleague agents | unchanged |
| L4 Channels | unchanged |
| L5 Staff surfaces | unchanged — this is K6 |
| L6 Evals | unchanged — this is K7 |

Do not re-derive these; treat the L0/L1/L3 rows as superseded by this document.

---

# 5. Explicitly not building

Recorded so these do not creep back in:

A runtime agent loop. See §1.

A `tools` field on `ModelRequest`/`ModelMessage`. The MVP does not need it; adding it

would touch the shared provider protocol and every adapter for a use case not yet proven.

A2A / MCP. Greenfield, no current requirement.

Runtime "skills" (`skills/integrations/*` are engineering-plane only). If hotel-specific

capability is needed later, `system_instructions` is the existing seam — use it first.

---

# 6. Open questions

Does K Hotels need the assistant to read live availability, or is that always a staff

action? Answer determines whether K1 alone suffices or K5 grows a read-only tool.

Should the 15-minute threshold be per-org configurable? The prototype hard-codes 15.

If yes, it is a field on the existing per-tenant assistant/policy surface — not a new model.

Multi-tenant test coverage: K3–K5 all touch tenancy. Confirm the isolation tests cover the

new surfaces before shipping.

---

*Created 2026-10-11. K1 (embeddings provider) completed same day; see `TODO-DEMO-READINESS.md` §1 for the embeddings work it builds on.*