# Feasible Solution: Fussion as a Multi-Tenant Business-Agent Platform, Instantiated for K Hotels

# 1. Framing

Fussion is not a chatbot product and not a K Hotels system. It is a multi-tenant platform that deploys and operates goal-conditioned business agents, one (or more) per tenant. K Hotels Entebbe is Tenant #1 — the reference tenant that proves the model. Every design decision below must satisfy two masters: solve K Hotels' two problem statements now, and keep the platform generic enough that Tenant #2 (a clinic, a school, a tour operator) onboards without platform changes.

The tenant's needs evolve; the platform's contracts stay stable. That separation is the whole architecture.

# 2. Platform architecture (tenant-agnostic core)

Tenant layer (evolves per business, no redeploy): knowledge content, custom skills, channel bindings, approval policies, budgets/quotas, branding, staff roles.

Platform core (shared, versioned, evolves slowly): control plane (identity, orgs, RBAC, JWT, audit); knowledge plane (ingest, extract, chunk, embed, retrieve over pgvector); model gateway (provider-agnostic LLM plus embeddings, spend caps); tool gateway (auth scoping, budgets, rate limits, audit log); agent harness (bounded execution, budgets, memory tiers); channel framework (adapter interface for ingress and egress); skills runtime (versioned SKILL.md spec, detector, sandbox validation); evals (accuracy, hallucination, escalation precision); observability (per-tenant metrics, SSE activity, cost attribution).

Tenant lifecycle (all assisted-or-self-serve, no code deploy):

Onboard — create org, connect site/repo, load knowledge, bind channels, define goal plus policies.

Operate — agent runs, staff approves commitments, metrics accumulate.

Evolve — add skills, bind new channels, tune policies, raise autonomy tiers as evals justify it.

Isolation guarantees (non-negotiable for multi-tenancy): org-scoped rows everywhere, per-tenant vector namespaces, per-tenant encrypted secrets (channel tokens, API keys), per-tenant spend caps. A second tenant must never see, spend, or leak through the first.

# 3. K Hotels as Tenant #1: the concrete instantiation

Tenant goal (declared, measurable): convert enquiries into revenue — qualified bookings plus attached services (dining, events, transfers, spa).

Knowledge: rooms (48, categories, amenities), rates and seasonality, restaurant plus rooftop, conferencing, pool, spa and fitness, transfers, policies (check-in and check-out, cancellation, children), event packages. Versioned; stale-rate detection flags answers sourced from outdated chunks.

Tenant skills: room-catalog, event-package builder, transfer rules, Booking.com reservation awareness (see section 4), upsell rules (for example, lake-view plus spa on stays of two or more nights).

Staff roles (front-desk operators, not an IT team): front-desk (approval queue, escalations), manager (knowledge edits, metrics, policy thresholds), vendor/Hecma (platform ops, channel health). Memberships and RBAC already exist in the backend; this is a frontend wiring task.

# 4. Booking.com: the honest integration design

Fact that shapes everything: Booking.com's Connectivity API is certified for channel managers and PMS partners, not individual properties. K Hotels having an extranet account does not equal API access. So the integration is tiered — each tier feasible, in this order:

| Tier | What | Feasibility | Covers |
| --- | --- | --- | --- |
| A. Reservation-email ingestion (MVP) | Booking.com sends confirmation, modification and cancellation emails; the Gmail adapter ingests them and a parser extracts property, dates, guest, rate and status, producing reservation awareness in knowledge and tools | High — no partnership needed, read-only, uses the Gmail connector already planned | Know who is coming and when: pre-arrival upsell, transfer offers, stay-aware follow-up |
| B. Channel-manager passthrough | If K Hotels uses (or adopts) a channel manager, integrate to it; it already synchronises Booking.com availability, rates and reservations | High if a channel manager exists — this becomes the availability source of truth | Live availability plus rates, so the agent can quote confidently |
| C. Availability calendar (staff-assisted) | Simple availability feed (iCal or manual board) maintained by front desk until tier B lands | Medium — human-maintained, so quotes stay in the approval-gated tier | No hallucinated availability in the interim |
| D. Certified 2-way connectivity (later) | Via a connectivity partner for direct availability, rates, inventory plus reservation push | Low for MVP — partnership, certification, cost | Full book, modify and cancel through the agent |

Rule the agent enforces: availability and rate claims are commitment-tier actions. If the claim is sourced from Tier B (live feed), it may send with logging; if sourced from Tier A or C or pure knowledge, it drafts and a human approves. This single rule eliminates the highest-risk failure (wrong availability promise) regardless of integration maturity. As tiers graduate, policy thresholds move — that is tenant evolution working as designed.

# 5. Channels and the autonomy model

Channels (each a platform adapter, bound per tenant): web widget (existing runtime), WhatsApp Cloud API (primary guest channel for this market), Gmail (ingest the 1,000-plus backlog and ongoing mail; send follow-ups), SMS via aggregator (confirmations and time-critical nudges only — priced per message).

Two-tier autonomy (platform-wide contract, thresholds per tenant):

| Tier | Actions | Example | Gate |
| --- | --- | --- | --- |
| Inform (autonomous) | answer, qualify, capture, summarise, draft | FAQ answer, lead scoring, follow-up draft, stay summary | logged, budgeted, evaluated |
| Commit (gated) | promises, money, inventory, outbound-at-scale | rate quote, availability claim, booking action, discount, bulk send | human approval; auto-escalates on timeout with SLA timer |

Channel-policy compliance is enforced in the egress path, not trusted to the model: WhatsApp 24-hour window plus approved templates beyond it, email throttling plus unsubscribe handling, SMS cost cap per tenant per day.

# 6. Closing Problem 2 properly (the follow-up engine)

Problem 2's "segmentation, targeted messaging, structured follow-up" is a pipeline, and the solution names each stage's owner:

Capture plus qualify — agent (all channels) produces a structured lead (party size, dates, budget band, intent, source).

Segment — deterministic rules first (date flexibility, value band, event versus leisure), model-assisted later. Rules are auditable; that matters for the risk assessment.

Follow-up — timed nudges with template-checked drafts (24h, 72h, pre-arrival, post-stay review request), channel-aware, every send logged with its approving policy.

Sync out — qualified leads and outcomes exported (or a minimal built-in pipeline if the hotel has no CRM). The agent feeds the funnel; it does not grade its own homework — conversion metrics are computed from outcomes, not agent self-reports.

# 7. Data, privacy, and governance (scored explicitly by the challenge)

Guest PII (names, contacts, stay dates, passport or ID at check-in) is tenant-confidential: encrypted at rest, org-scoped, excluded from embeddings unless explicitly approved, with a retention policy per the pilot MoU.

NDA before data access; pilot MoU scoping the MVP's data; IP clauses covering tenant skills versus platform core (tenant owns its content and custom skills; platform owns the core).

Every commitment-tier action carries an audit trail (who approved, what source, which policy version) — this is the artifact the two-week risk assessment will actually inspect.

Cost attribution per tenant (model plus channel spend) so the commercial pathway (pilot to paid contract) has numbers, not estimates.

# 8. Proving it: evals and metrics tied to the problem statements

Evals (before autonomy expands): rate-quote accuracy versus source feed, availability-claim grounding (every claim traceable to Tier A, B or C, or flagged), escalation precision and recall, template-compliance rate, PII-leak probes.

Live metrics (the pitch-day numbers): median first-response time (target at or under 12 minutes across bound channels), enquiry-to-qualified rate, qualified-to-booking rate, upsell attach rate, approval-queue latency, cost per converted booking.

No metric moves on agent self-reporting; all derive from channel events and booking outcomes.

# 9. MVP plan (fits the one-month window)

Week 1: Tenant scaffold (org, roles, knowledge load with real hotel content); Gmail ingestion plus reservation-email parser (Tier A); approval queue; PMS and channel-manager discovery (determines Tier B viability).

Week 2: Web widget plus WhatsApp live; quote-draft to approval to send loop; metrics dashboard; availability policy wired to whichever tier exists.

Week 3: Follow-up engine (segments, nudges, templates); evals running on quote accuracy and grounding; SMS confirmations if justified.

Week 4: Hardening plus risk-assessment pack (PII handling, WhatsApp compliance, failure drills: feed down, knowledge stale, model provider outage) plus pitch-day demo script (enquiry to instant answer to qualification to approval to confirmed interest, with metrics on screen).

Explicitly deferred: SMS marketing, booking-write (goes through staff confirmation), Tier D connectivity, second tenant (designed for, not built).

# 10. Risks, stated plainly

No live availability feed means all quotes stay human-gated (slower, but honest).

WhatsApp policy or Gmail scope friction means web plus email carry the MVP.

Knowledge staleness is countered by versioning plus source-citation on every rate answer, with the manager owning updates.

Model or provider outage triggers deterministic fallbacks (capture plus queue) so no enquiry is ever dropped silently.

Scope creep into "platform rebuild" is blocked: tenant evolution uses existing extension points (skills, policies, adapters); platform core is frozen during the pilot except for fixes.

# Bottom line

Fussion's multi-tenant shape — stable platform core, fast-evolving tenant layer — is exactly what lets K Hotels be Tenant #1 without becoming a one-off consulting build: everything K Hotels needs (knowledge, skills, channels, policies, staff UI) is tenant configuration on shared machinery, and Tenant #2 reuses all of it. The Booking.com account becomes useful on day one through reservation-email awareness, graduates to live availability via a channel manager, and only later justifies certified connectivity. Autonomy is bounded by the inform-or-commit split from the start, so the agent can pursue revenue aggressively where it is safe (speed, qualification, follow-up) and never where it is not (promises, prices, inventory) until the feeds and evals earn it.