# TODO: Demo Readiness

> Consolidated from architecture review. Three workstreams to reach an end-to-end demo. > > Companions: `TODO-INTEGRATION.md` — the L0–L6 build plan for org-scoped agent > execution. `TODO-KHOTELS-EVOLUTION.md` — what K Hotels needs on top of capabilities that > already exist, and which L0/L1/L3 rows this framing supersedes. > This document is the shorter "what is left before we can demo it" list.

# 1. Embeddings: deterministic hash → real model embeddings

> Status: COMPLETE (2026-10-10). Verified end to end against live Gemini embeddings. > Only the optional quality work below remains.

What was already true before this task (the original plan was written against an older snapshot and was wrong on three of its four rows):

Factory already wired. `app/core/config.py` already defaults to

`EMBEDDING_PROVIDER=gemini`, `EMBEDDING_MODEL=gemini-embedding-001`, `EMBEDDING_DIMENSION=768`. `build_default_embedding_provider()` is called at KB creation (`app/api/deps.py:274`); `validate_embedding_configuration()` runs at startup (`app/main.py:90`).

`GeminiEmbeddingProvider` is complete, not a stub — batched at 100, unit-normalised.

No re-embed migration is needed. `knowledge_chunks.embedding` is an *unconstrained*

`vector` (migrations 0027/0030), so the 384 → 768 dimension change needs no DDL.

The deterministic test assertions are correct as written. `tests/conftest.py` pins

`EMBEDDING_PROVIDER=deterministic` so the suite never calls a paid API. Do not "fix" this.

What was actually done:

`backend/.env` — set `EMBEDDING_API_KEY` (gitignored and untracked; never committed).

Seeded the empty database: org → project → knowledge base → document.

Fixed a real defect in `scripts/seed_knowledge.py`. It stored the whole document as a

single 1052-character chunk, blending pricing / streaming / sandboxing / framework-detection into one vector. That compressed every score into a 0.42–0.56 band and made retrieval look far worse than it is. It now runs the document through the real `extract_and_chunk_markdown` (3 chunks), batch-embeds, and clears prior chunks so re-running is idempotent.

Verification — paraphrases sharing no literal tokens with the source document:

| Query | score | @ threshold 0.55 |
| --- | --- | --- |
| "What does the premium tier cost per month?" | 0.5593 | 1 match |
| "how much do customers pay to go live" | 0.5893 | 1 match |
| "how do you figure out what web technology a site uses" | 0.5703 | 1 match |
| "does the system touch production code directly" | 0.6520 | 3 matches |
| *control:* "what is the wifi password for guest rooms" | 0.4489 | 0 matches |
| *control:* "when does the breakfast buffet open" | 0.4241 | 0 matches |

Paraphrases retrieve; irrelevant queries are gated out at `score_threshold=0.55`.

Remaining optional quality work (not required for demo):

| Task | Location | Effort |
| --- | --- | --- |
| Retrieval-quality eval | New case type in `app/evals/` — only the engineering agent is evaluated today | 1 day |
| Hybrid retrieval / rerank | `app/services/knowledge/retrieval.py` is vector-only: no BM25 lexical arm, no reranker | 2–3 days |

Note: A practical threshold for this corpus is 0.55. Below ~0.50 the controls start leaking through; above ~0.65 recall degrades. Tune against a real corpus before trusting it.

---

# 2. Agent/harness/tool layer: internal → API-exposed

> Status re-verified 2026-10-11: NARROWED. Deferred in favour of `POST /{run_id}/retry`. > Three of the five rows were already done, and an assessment of the remaining two found > no caller for either. See the assessment below before starting any work here.

Original scope: Runs inside backend via ARQ workers; no public API. Revised scope: one endpoint — retry a classified failure. Nothing else is justified yet.

### Assessment (2026-10-11)

The two proposed endpoints add almost nothing to the current state:

| Proposed | Verdict |
| --- | --- |
| `POST /agent-runs` — start a run by name/version | No caller. The Studio triggers work through `website-integrations/analyze`; nothing wants to start an arbitrary agent by hand |
| `GET /agent-runs/{id}/events` — per-run SSE | Duplicates what exists. A project-wide SSE stream already ships at `events/stream` (`studio_events.py`), and the frontend already consumes it via `src/lib/api/use-project-events.ts:33` |

Supporting evidence:

The frontend has zero references to `agent-runs` — not in `resources.ts`, not in

`hooks.ts`, not in `mock.ts`. These endpoints have never had a consumer.

Runs are already triggered: `resources.ts:188` → `website-integrations/analyze` →

ARQ job → harness. Job status polling already exists at `resources.ts:208`.

K Hotels needs none of it. The runtime uses `ModelGateway` and never touches the

harness — and per `TODO-KHOTELS-EVOLUTION.md` §1, that stays true.

The module docstring (`agent_runs.py:1`) says *"Read-only agent-run and model-usage

endpoints"* — read-only is deliberate, not an oversight.

### The real gap: FR-100 has no endpoint

The data model already anticipates retry; the API just never offered it:

`app/models/agent_run.py:78` — `attempt` counter, which nothing increments

`app/models/agent_run.py:39-40` — `FailureClass`, and FR-100: *"every failure is

classified, and the class decides the response"*

An `AgentRun` can fail, get classified, and sit in the database with no way to retry it short of re-triggering the entire pipeline from the top. That is the actual defect, and it is about half a day, not two days.

### Revised task

| Task | Location | Effort |
| --- | --- | --- |
| `POST /agent-runs/{run_id}/retry` — read `failure_class` to decide whether retry is permitted (FR-100 working as documented), increment `attempt`, re-enqueue the same agent + version + `prompt_hash`, return the new run id | `app/api/v1/endpoints/agent_runs.py` | half day |
| ~~`POST /agent-runs`~~ | deferred — no caller | — |
| ~~`GET /agent-runs/{id}/events`~~ | deferred — duplicates `events/stream` | — |

Callers: the Studio Runs page — which is itself unwired and belongs to §3. Building the retry endpoint first is defensible because it closes a documented requirement against columns that already exist; the UI can follow.

Original rows, for the record:

| Task | Location | Effort |
| --- | --- | --- |
| ~~Public Pydantic schemas~~ | done — `app/schemas/agent_run.py` | done |
| ~~`GET` agent-run endpoints~~ | done — list, get-by-id (+ tool log), usage, org budget | done |
| ~~AuthZ: org-member scoping~~ | done — `app/core/permissions.py` | done |
| Rate limits / budgets per org | partly done — `ModelGateway` already enforces per-org spend; `agent_runs.py:151` exposes `/usage/budget`. Confirm before scheduling | verify |

---

# 3. Frontend: mocked slices → real backend wiring

Current: Only Auth / Organizations / Projects are wired. Everything else uses `src/lib/api/mock.ts`.

| Slice | Backend endpoints | Frontend work | Est. |
| --- | --- | --- | --- |
| Integrations | `GET/POST /integrations`, GitHub App install, `POST /analysis` | Wire integration list/create, install flow, analysis trigger | 3–5 days |
| Repository / Analysis | `POST /repositories`, `POST /snapshots`, async analysis (202 + SSE) | Repo connect, snapshot, analysis progress UI | 3–5 days |
| Knowledge Base | Upload, list, delete, retrieval preview | Upload UI, list, deletion, retrieval test panel | 3–4 days |
| Assistant Config | Config CRUD, widget preview, allowed origins | Config editor, preview iframe, origins manager | 3–4 days |
| Runs / Integration Runs | `GET /runs`, `GET /runs/{id}/diff` (currently 500), PR link | Run list, diff viewer (fix backend first), PR button | 2–3 days |
| Agent Runs | `GET /agent-runs`, `GET /agent-runs/{id}`, `/usage`, `/usage/budget` — all already exist. Retry from §2 | Run list, run detail + tool log, retry button. No new event stream — reuse `events/stream` | 2 days |
| Usage / Budget / Observability | Metrics endpoints, SSE activity feed | Dashboard, charts, live activity | 2–3 days |

Pattern per slice:

BFF route already catches all `/api/backend/*` → no new Next.js routes needed

Add typed client fn in `frontend/src/lib/api/resources.ts`

Add React Query hook in `frontend/src/lib/api/hooks.ts`

Replace mock data in page/component

Error handling via existing envelope parser

---

# 4. Shortest path to end-to-end demo (2–3 weeks)

~~Keep deterministic embeddings~~ — done. Real Gemini embeddings are live and

verified (see §1). No longer a placeholder step.

Trigger agent runs from existing ARQ workers — no new API needed, and §2 is now

narrowed to a single retry endpoint, so nothing on this path is blocked.

~~Set `MODEL_API_KEY`~~ — done 2026-10-11. Same Gemini key serves both embeddings

and `gemini-2.5-flash`. Verified via `POST /public/chat`: grounded answers with citations, correct refusals out of scope, multi-turn history threaded.

Wire these 4 frontend slices (in order):

Integrations → Analysis (repo connect + analysis run)

Knowledge Base (upload + retrieval preview)

Assistant Config (config + widget preview)

Runs (list + diff + PR link — requires fixing `/runs/{id}/diff` 500)

Point embed snippet at `app/runtime/widget/` public route

---

# 5. Known hazards (do not fix unless assigned)

| Hazard | Location | Note |
| --- | --- | --- |
| SSE pool leak | `backend/app/api/v1/endpoints/studio_events.py` | Holds `AsyncSession` per connection |
| `/runs/{id}/diff` deliberately 500 | `backend/app/api/v1/endpoints/website_integrations.py` | Must serve persisted change set, not re-derive |
| No real sandbox | `backend/app/services/integration/sandbox.py` | Path-checked dir only |
| Retired layers present | Migrations 0007–0008, `contract.py`, `integration_planner.py`, etc. | Do not extend; retired in step C1 |
| Leaked dev secrets in history | Git history (rewritten 2026-09-12) | Rotate anything they protected |

---

# 6. File locations for quick reference

``` backend/ ├── app/ │   ├── services/knowledge/embeddings.py          # embedding factory │   ├── services/knowledge/embeddings_gemini.py   # real provider (exists) │   ├── api/v1/endpoints/agent_runs.py            # TO CREATE │   ├── schemas/agent.py                          # TO CREATE │   ├── core/permissions.py │   ├── core/rate_limit.py │   └── jobs/queue.py ├── alembic/versions/                             # new migration for re-embed └── tests/test_knowledge*.py

frontend/ ├── src/ │   ├── lib/api/ │   │   ├── resources.ts       # client fns (add per slice) │   │   ├── hooks.ts           # React Query hooks (add per slice) │   │   └── mock.ts            # replace slice by slice │   └── app/(app)/orgs/[orgSlug]/projects/[projectSlug]/ │       ├── integration/       # wire first │       ├── knowledge/         # wire second │       ├── assistant/         # wire third │       └── runs/              # wire fourth └── docs/ ├── 02-auth-wiring.md └── 03-projects-wiring.md  # follow this pattern ```

---

*Generated from architecture review. Update as slices land. Companion to `TODO-INTEGRATION.md`.*